## Slide 1
Lorem Ipsum Lorem Ipsum
1
Copyright © 2020 Cybage Software Pvt. Ltd. All Rights Reserved. Cybage Confidential.
TFS Requirement Management
Presented By: Antara Roy
www.cybage.com

## Slide 2
Agenda
TFS Introduction
Walkthrough TFS Portal
Supported Process Templates
Access Management
Project Planning
Backlog and Task Management
Project Monitoring and Reporting
Collaboration/Notification

## Slide 3
TFS Introduction
Microsoft Product
Tailored for Microsoft Visual Studio VS Code and Eclipse on all platforms
Provides project management, requirements management, source control, automated builds(CI), automated deployment, testing and reporting capabilities.
Available in two different forms: on-premises and on-cloud. Presently called as Azure DevOps Services/Server.

## Slide 4
Walkthrough TFS Portal
TFS Web server
Create multiple collections
Create multiple projects under same collection.
Within a project, you can add multiple teams

## Slide 5
Supported process templates
Anytime you create a project, you must choose a process or process template based on the process model you use.
Type of Process templates offered (Agile, Scrum, CMMI)
A process template defines the building blocks of the work item tracking system.

## Slide 6
Access Management
Collection settings(user groups, permission types)
Projects settings(user groups, permission types)
Team settings(users)

## Slide 7
Project Planning
Define Area
Create Iterations(sprints)
Set resource capacity

## Slide 8
Backlog and Task Management
Work items and linking strategy
Product backlog
Sprint Backlog
Task board
WI Import/Export
Story Boarding

## Slide 9
Project Monitoring and Reporting
Dashboard
Queries
Charts
Widgets
Sprint burndown
Sprint velocity

## Slide 10
Collaboration/Notification
MS Team
WI Discussion
Notifications

## Slide 11
References
https://docs.microsoft.com/en-in/azure/devops/boards/?view=tfs-2017

## Slide 12
Lorem Ipsum Lorem Ipsum
Copyright © 2020 Cybage Software Pvt. Ltd. All Rights Reserved. Cybage Confidential.
Thank You!
www.cybage.com